## Slide 1: SCRUM Stuff
Making an informed decision to transfer to an agile mindset
Alex Surprenant

## Slide 2: Roles of a Scrum Team
Scrum Master
Responsible for ensuring that the scrum team keeps on track with the practices and rules of scrum and agile framework
Liaison between scrum team and outside actors, helping those outside understand how to have effective and useful interactions with the scrum team
Facilitates an environment in which the members of the scrum team can collaborate effectively
Heads daily scrum meetings
Manages impediments on the team as well as any issues or conflicts that may arise on the team
Product Owner
Creates and maintains the vision of the product
Responsible for maximizing value of the work completed by the development team, as well as bringing value to the product
Organizes the product backlog and involves both development team and product stakeholders in its organization
Communicates with members of the development team and the scrum master through personal face-to-face communication and personal team connection
Development Team
Consists of Developers, Testers, and other jobs that are critical to the actual building of the project functionality
Responsible for turning items on the product backlog into working solutions for the project
Works with the Product owner to refine the product backlog
Understands the needs of the customer and communicates with the Product Owner to understand and build a minimally viable “done” product by the end of every sprint.

## Slide 3: Phases of Agile
Phase 1: Planning
  Initialization of product backlog, cost estimations and requirements are defined.
Phase 2: Analysis
  Information is gathered from the client and the team analysis it in order to understand all the details of the project, and create realistic expectations for how it can be implemented into the project.
Phase 3: Design
  The project is designed by the developer team, deciding things like language to use and other high level requirements. The team makes lower level changes as the project is iterated over.
Phase 4: Implementation
  The project is broken down into user stories and the development team starts building.
Phase 5: Testing
  Functionality if the system is tested and checked for errors, reworking the code to solve any bugs. Testing is also completed throughout the implementation process
Phase 6: Deployment
  Feature are deployed when they meet the minimum viable definition of done. Users are given information and documentation so they understand the program and how to use it.
Phase 7: Maintenance
  Feedback is taken from users and the development team can begin a new agile cycle, iterating over the project again and refining the software.

## Slide 4: Scrum vs Waterfall
Waterfall
Originally designed for use in construction and manufacturing
Isolated discrete phases that don’t overlap
All planning done before project begins
Linear approach, completing one phase before moving on to the next
Scrum
Ideology emerged specifically in the software world
Iterative process where phases are repeated in a cyclical process
Project planning happens incrementally and iteratively during development
Projects completed in cycles

## Slide 5: Factors to Consider when choosing your project framework
Project requirements
  Waterfall would be good if you know the exact scope of the project, while agile is going to give you a more flexible approach
Client needs and involvement
  With waterfall, the client is involved in the very beginning of the project, while in agile, they continue to communicate with the team throughout the project
Project Budget
  Waterfall is excellent if you know exactly how much a project is going to cost from the get-go, but with many software projects, the cost can change throughout the project, and an agile approach might be better

## Slide 6: References
Overeem, B. (2016). Characteristics of a Great Scrum Team. Scrum.org. https://scrumorg-website-prod.s3.amazonaws.com/drupal/2016-08/Characteristics%20of%20a%20Great%20Scrum%20Team.pdf
Thampy, R. (2022, September 5). 7 stages of SDLC: 7 phases of SDLC Software Development Life cycle. BETSOL. https://www.betsol.com/blog/7-stages-of-sdlc-how-to-keep-development-teams-running/
DeClute, D. (2023, May 8). Scrum vs. waterfall: What’s the difference?: Theserverside. TheServerSide.com. https://www.theserverside.com/tip/Scrum-vs-Waterfall-Whats-the-difference